marlo MVP BUILD SCOPE What to build, in what order, and why — NYC Launch 2026

| THE RULE Build the minimum version that makes a parent say “I can’t believe this didn’t exist before.” Nothing more. Nothing less. | THE SEQUENCE MVP proves the match. V1.1 adds registration. V2.0 adds the Family OS. Every phase earns the next one. |
| --- | --- |

| MVP | Months 1–6 | V1.1 | Months 6–12 | V2.0 | Year 2 | OUT | Not in scope |
| --- | --- | --- | --- | --- | --- | --- | --- |

# What We Are NOT Building First

Scope creep kills MVPs. These features are real and valuable — they are simply not what proves the core thesis. The core thesis is: parents will pay for AI-powered activity matching in NYC. Prove that first.

| NOT in MVP × In-app registration & payment processing × Waiver management system × Family OS calendar layer × Data insights dashboard for providers × Scholarship matching engine × Multi-borough expansion × Native iOS & Android apps (web-first) | IN MVP ✓ Child profile creation ✓ AI matching engine (3 curated results) ✓ Program discovery & detail views ✓ Provider dashboard (basic) ✓ Waitlist alerts ✓ Parent subscription billing ✓ Provider basic & growth listing tiers |
| --- | --- |

# Recommended Tech Stack

Built for speed-to-market, not perfection. Every choice here optimizes for launching in weeks, not months, while leaving room to scale.

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend | Next.js (React) | Web-first MVP. Fastest path to a working product. Progressive Web App capability for mobile without app store delays. |
| Styling | Tailwind CSS | Rapid UI development. The Marlo design system maps directly to utility classes. |
| Backend / API | Supabase | Postgres database + auth + real-time subscriptions in one. Handles waitlist alerts natively. |
| AI Matching | Anthropic Claude API | Powers the matching agent. Natural language queries parsed and matched against program database. Agentic workflows. |
| Payments | Stripe | Parent subscriptions + provider billing. Best-in-class, battle-tested, fast to implement. |
| Auth | Supabase Auth | Email magic link + social login. No password friction for parents. |
| Email / Notifications | Resend + Expo (later) | Transactional email for waitlist alerts, confirmations. Push notifications in V1.1. |
| Hosting | Vercel | One-click Next.js deploy. Zero DevOps overhead at MVP stage. |
| Analytics | PostHog | Product analytics + session replay. See exactly how parents use the app from day one. |
| CRM (internal) | Notion + Airtable | Provider relationship management until V2.0 warrants a real CRM integration. |

# The AI Agent Layer — How It Works

The AI is not a feature. It is the product. These four agents run the platform. In MVP, only the Matching Agent is live. The others activate in V1.1 and V2.0.

| Matching Agent MVP — Live at launch | INPUTS • Child profile (age, interests, needs, schedule) • Parent’s natural language request • Real-time program database • Location + distance data | OUTPUTS • 3 ranked program matches • Match % score per result • ‘Why Marlo chose this’ explanation • Sorted by fit, not sponsorship |
| --- | --- | --- |

| Registration Agent V1.1 — Months 6–12 | INPUTS • Selected program from match results • Child’s saved profile data • Payment method on file • Waiver template from provider | OUTPUTS • Pre-filled enrollment form • Digital waiver generation • Payment processing • Confirmation + calendar invite |
| --- | --- | --- |

| Waitlist Agent MVP — Live at launch | INPUTS • Program capacity in real time • Families on waitlist (ordered) • Notification preferences | OUTPUTS • Instant push/email when spot opens • First-tap claims the spot • Auto-notifies next family if unclaimed after 2hrs |
| --- | --- | --- |

| Insight Agent V2.0 — Year 2 | INPUTS • All parent search queries • Zero-result searches (unmet demand) • Enrollment conversion rates • Neighborhood + timing patterns | OUTPUTS • Demand signals for providers • Suggested new time slots • Underserved neighborhood alerts • Monthly insight report |
| --- | --- | --- |

# Phase 1 — MVP Build

| PHASE 1 MVP | TIMELINE Months 1–6 GOAL Prove that parents will pay for AI-powered activity matching in NYC |
| --- | --- |

## Parent-Side Screens to Build

| PHASE | FEATURE | DESCRIPTION | EFFORT |
| --- | --- | --- | --- |
| MVP | Onboarding Flow | 4-step family setup: account creation, child profile, preferences, neighborhood + budget | M — 1 wk |
| MVP | Child Profile Engine | Age, interests, schedule, allergies, accommodations, budget. Stored per child, supports multiple children | M — 1 wk |
| MVP | Home Feed | Personalized per active child. AI match banner, quick filters, waitlist alerts. No empty search bar. | M — 1 wk |
| MVP | Natural Language Search | Parent types or speaks a request. AI parses intent and returns 3 ranked matches. | L — 2 wks |
| MVP | Program Discovery View | 3-card results layout. Match %, price, schedule, spots, tags, distance. Tap to expand. | S — 3 days |
| MVP | Program Detail View | Full program info + ‘Why Marlo chose this for [child]’ AI explanation panel. | S — 3 days |
| MVP | Save & Waitlist | Save programs. Join waitlist. Waitlist agent fires notification when spot opens. | M — 1 wk |
| MVP | Parent Subscription Billing | Stripe integration. Free tier, Family Plan $14.99/mo, Family Plan+ $24.99/mo. | M — 1 wk |
| V1.1 | In-App Registration | Pre-filled form, payment processing, confirmation. Removes redirect to provider website. | L — 2 wks |
| V1.1 | Waiver Management | Digital waiver generation, e-signature, storage in parent + provider accounts. | L — 2 wks |
| V2.0 | Family OS Calendar | All enrolled programs per child. Conflict detection. Re-enrollment prompts. | XL — 3 wks |
| V2.0 | Scholarship Matching | Financial aid flag on profiles. AI surfaces programs with sliding-scale or grant funding. | L — 2 wks |

## Provider-Side Screens to Build

| PHASE | FEATURE | DESCRIPTION | EFFORT |
| --- | --- | --- | --- |
| MVP | Provider Onboarding | Business info, program categories, schedule, pricing, capacity, photo upload. | M — 1 wk |
| MVP | Program Listings | One or more programs per provider. Each with full detail, schedule, spots, tags. | M — 1 wk |
| MVP | Basic Dashboard | View count, saves, waitlist size. Enough to show value without over-engineering. | S — 3 days |
| MVP | Provider Billing | Stripe. Free, Growth $899/yr, Pro $1,799/yr. Founding rate $49/mo. | M — 1 wk |
| V1.1 | Enrollment Pipeline | Confirmed, pending, waitlisted enrollments. Waiver status per child. | L — 2 wks |
| V1.1 | Analytics Dashboard | Profile views, conversion rate, neighborhood breakdown of enrollees. | M — 1 wk |
| V2.0 | AI Insight Card | 'Your Friday 4pm fills 3x faster — consider adding a second session.' Demand intelligence. | XL — 3 wks |
| OUT | Data Insights Product | Anonymized demand signals sold to providers. Year 2 only — needs volume to mean anything. | Year 2 |

# Core Database Schema

Simplified schema. Supabase Postgres. Start simple — this grows with the product.

| Table | Key Fields |
| --- | --- |
| users | id, email, name, subscription_tier, subscription_status, stripe_customer_id, created_at |
| children | id, user_id (FK), name, age, interests[], schedule, allergies, needs, budget_max, neighborhood |
| providers | id, name, category, neighborhood, borough, contact_email, stripe_account_id, plan_tier, verified |
| programs | id, provider_id (FK), name, description, category, schedule, price_monthly, capacity, spots_remaining, tags[], start_date, end_date, early_dropoff, allergy_safe |
| matches | id, child_id (FK), program_id (FK), match_score, match_reasons[], created_at, status |
| waitlist | id, child_id (FK), program_id (FK), position, notified_at, claimed_at, expired_at |
| enrollments | id, child_id (FK), program_id (FK), status, enrolled_at, payment_amount, stripe_payment_id |
| saved_programs | id, child_id (FK), program_id (FK), saved_at |

# Build Timeline — MVP to Launch

| TOTAL BUILD TIME 12–16 wks | TEAM SIZE 2–3 people | MVP LAUNCH Week 16 | FIRST REVENUE Week 18 |
| --- | --- | --- | --- |

| WKS 1–2 Foundation Auth, DB schema, Supabase setup, design system in code, routing | WKS 3–5 Child Profile + Home Onboarding flow, child profile engine, home feed UI | WKS 6–8 AI Matching Claude API integration, natural language search, program cards, match scoring | WKS 9–10 Provider Side Provider onboarding, program listings, basic dashboard | WKS 11–13 Billing + Waitlist Stripe parent + provider billing, waitlist agent, notification system | WKS 14–16 QA + Launch Testing, bug fix, GTM execution, provider onboarding, soft launch |
| --- | --- | --- | --- | --- | --- |

Weeks 14–16 run in parallel with the GTM provider outreach. While the dev team is QA testing, the go-to-market motion is signing the first 30 providers so launch day has real content.

# Who Builds This

With agentic AI as your development accelerator, this is a smaller team than a 2023 build would require. Claude handles significant portions of boilerplate, API integration, and component code.

| Role | Commitment | Responsibilities |
| --- | --- | --- |
| Full-Stack Developer | Full-time (lead) | Next.js frontend, Supabase backend, Stripe integration, AI agent implementation, deployment |
| Product / Founder | Full-time | Design decisions, provider outreach, content, QA, GTM execution, Anthropic API prompting |
| UI / Brand Designer | Part-time (contract) | Design system in code, component polish, brand consistency across all screens |
| Claude (AI) | On-demand | Boilerplate generation, API integration code, component drafts, debugging, copy |

# MVP Budget Estimate

| Line Item | Monthly Cost | Notes |
| --- | --- | --- |
| Lead Developer (contract) | $8,000–12,000 | Full-time, 4 months |
| UI Designer (contract) | $2,000–3,000 | Part-time, 4 months |
| Supabase (Pro plan) | $25 | Database + auth + real-time |
| Vercel (Pro) | $20 | Hosting + deployment |
| Anthropic API (Claude) | $200–500 | Matching agent usage at MVP scale |
| Stripe | 2.9% + 30c per txn | No monthly fee |
| PostHog (analytics) | $0–50 | Free up to 1M events |
| Resend (email) | $20 | Transactional email |
| Domain + misc tooling | $50 | getmarlo.com, design tools |
| TOTAL MVP BUILD COST | $40,000–60,000 | 4–5 month all-in estimate |

At 500 parent subscribers ($14.99/mo avg) + 30 providers ($49–99/mo), Month 6 revenue covers infrastructure and begins recovering build cost. The unit economics work from the first month of full launch.

# What MVP Success Looks Like

These are the numbers that greenlight V1.1 investment. If we hit these by Month 6, we build everything else.

| PARENT RETENTION 70%+ 30-day retention | MATCH SATISFACTION 4.5+ Out of 5 stars | TIME TO FIRST MATCH < 60s From onboarding complete | PROVIDER RENEWAL 80%+ At Month 6 renewal |
| --- | --- | --- | --- |

The MVP doesn’t have to do everything. It has to do one thing so well that parents cannot imagine going back. Marlo’s got it.